Unit 10 Assignment

Aron Alley

Purdue University Global

IT Integrative Project - IT 299

Professor Rantisi

1/20/2026

Final Status Report I. General Information. Project name: Golden Hour Studios Website Project number: 123345 Project Manager name: Aron Alley Date of report: 1/20/2026 II. Project Overview; Describe the final product or service of the project, the reason the project was undertaken, and the purpose of the project. Include a description of the business problem that was solved by implementing this project.. The project involved the design, development, testing, and deployment of the Golden Hour Studios website. The primary objective was to deliver a fully functional, visually appealing, and responsive website to showcase studio services, galleries, events, packages, and client testimonials. The project addressed the business need for a professional online presence to attract clients, provide service information, and enable bookings through an integrated cart system. The website includes the following key features: Home, Gallery, Contact, Bookings, About, Packages/Pricing, Testimonials/Reviews, events, Terms/Privacy, and a functional shopping cart. All pages were developed based on stakeholder requirements, wireframes, and branding guidelines.. III. Project Goals and Objectives; Identify the goals that were met during this project and compare them to the goals on the scope statement.. Goal one was to develop a visually consistent, responsive, and user-friendly website. Achieved Goal two was to implement a functional bookings and shopping cart system. Achieved Goal three was to showcase gallery images, events, and customer testimonials effectively. Achieved Goal 4 was to make sure it was accessible, it was browser compatible, and responsive. Achieved. IV. Project Deliverables and Milestones; Identify the major deliverables or milestones met, their due dates according to the final plan, their actual delivery dates, and stakeholder acceptance dates.. Requirement Analysis Completion, 11/15/2025 planned due date, 11/15/2025 actual completion date, Stakeholder Acceptance 11/15/2025, All requirements documented and approved. Wireframes Completion, 11/27/2025 planned due date, 12/23/2025 actual completion date, stakeholder acceptance 11/23/2025, Minor schedule adjustments; All wireframes approved. UI Design Completion, 11/25 – 12/05/2025 planned due date, 1/06/2026 actual completion date, stakeholder acceptance 1/06/2026, Final UI designs completed with branding alignment. UI Development Completion, 12/18/2025 planned due date, 1/20/2026 actual completion date, stakeholder acceptance 1/20/2026, All pages implemented and functional; schedule adjustments noted. Testing & QA, 12/26/2025 planned due date, 1/20/2026 actual completion date, stakeholder acceptance 1/20/2026, Full functional, responsive, and visual testing completed. Deployment / Live Website, 12/31/2025 planned due date, 1/20/2026 actual completion date, stakeholder acceptance 1/20/2026, Website deployed to GitHub Pages; all pages functional across devices.. V. Project Budget; Give a final overview of the project budget and variances from the budget.. Planned budget: $3,500 Actual Spend: $3,450 Variance: -$50 under budget due to efficient resource allocation and reduced need for external visual assets.. VI. Quality Assurance; Document acceptance of the quality criteria and inspections.. All pages were reviewed for alignment with wireframes and design specifications. Functional testing confirmed responsiveness, correct layout, and usability across multiple devices and browsers. Minor bugs identified during QA were promptly resolved, making sure the website meets all quality and stakeholder requirements.. VII. Comments; Include any information that reminds stakeholders of agreements made concerning deliverables that were moved to phase two of the project, major problems that were encountered and how they were resolved, risk events that need further explanation, and so on.. Schedule variances occurred due to task dependencies and prioritization adjustments, but all milestones were completed without compromising. Stakeholder requirements were continuously validated to maintain alignment with project goals. Some lessons learned include the importance of sequencing UI design and development tasks to prevent delays downstream. All agreements regarding deliverables, including phased deployment of non-critical pages, were successfully managed.. VIII. Final Acceptance and Signatures; Provide a way for each stakeholder to indicate their acceptance of the project and sign their name.. Accept/Decline; Stakeholder name: Aron Alley (Project Manager) Accept signature: Aron Alley Date: 1/20/2026 Stakeholder name: Jordan Reed (Business Analyst) Accept Signature: Jordan Reed Date: 1/20/2026 Stakeholder name: Taylor Morgan (UX Designer) Accept Signature: Taylor Morgan Date: 1/20/2026 Stakeholder name: Riley Bennett (UI Designer) Accept Signature: Riley Bennett Date: 1/20/2026 Stakeholder name: Cameron Diaz (Web Developer) Accept Signature: Cameron Diaz Date: 1/20/2026 Stakeholder name: Avery Kim (QA Team) Accept Signature: Avery Kim Date: 1/20/2026.