Unit 2 Assignment

Aron Alley

Purdue University Global

IT Integrative Project – IT 299

11/18/2025

Professor Rantisi

Project charter (from Chapter 3):

Project Charter I. General Information. Project name: Golden Hour Studios Website Development Project Project number: 123345 Sponsor name: Aron Alley Date: 11/18/2025 II. Project Overview; Describe the product or service of the project, the reason the project was undertaken, and the purpose of the project.. The Golden Hour Studios Website Development Project will produce a fully functional, user-interface-only website for the company as it transitions into a modern digital system. The website will support online ordering, customer photo viewing, touch-up requests, shopping cart functions, and a customer service chat interface. This project was undertaken to modernize business operations for Golden Hour Studios. The purpose of the project is to create a scalable, intuitive, and visually appealing website layout that can later be developed into a fully functional platform by backend developers.. III. Project Objectives; Describe the overall objectives of the project and what factors will determine the success of the project.. To create a clear and user-friendly website interface that will support the future digital operations of Golden Hour Studios. Develop all the required UI pages and components (navigation, forms, galleries, and customer interaction elements). Establish a consistent and professional visual design for branding. Provide complete wireframes and conceptual layouts that will guide future development work. Deliver a fully linked HTML/CSS prototype that demonstrates the intended customer experience without the backend functionality. Support the company’s transition to digital by providing a scalable and easy-to-maintain front-end structure. To have success in this project, we will need to complete all the required UI pages. Make sure the website structure meets usability standards, as well as having a consistent design across all pages. Approval from our stakeholders and sponsors. Another factor is completing all the requirements by our finish date.. IV. Requirements; Describe the expectations and requirements of the customer, sponsor, and stakeholders.. We must meet several expectations. Customers require the ability to view and order their photos online. To have an intuitive ordering process and options to request touch-ups. Our sponsors and stakeholders expect a minimum of ten fully designed web pages for a front-end website. Along with supporting wireframes and a conceptual overview with consistent branding throughout. From a technical standpoint, the website must be created using HTML and CSS with complete navigation that connects all the pages and includes sample images and data to demonstrate functionality.. V. Business Justification; State the reason this project is needed and what problem or issue the project will resolve. Describe the impacts to the organization if the project is not approved.. Golden Hour Studios is adopting a modern digital model to meet customer expectations and simplify internal workflows. Without a strong online interface, the company cannot compete effectively with competitors who offer automated ordering, digital previews, and a quick turnaround. The new website will reduce manual effort, increase our customer satisfaction, and support higher volumes of photo orders. If not approved, it will result in decreased operational efficiency, customer frustration, and a loss of business opportunities.. VI. Resource Costs and Estimates; Provide cost estimates if known, including monies already expended such as a feasibility study or consulting time.. Web design & UI development: $1,200-$2,000 Wireframes & conceptual design: $750-$1,200 Graphic assets & sample photography integration: $300-$500 Hosting, domain registration & initial setup: $200-$500 Contingency & additional features: $300-$500 Estimated total: $4,350-$7,200. VII. Roles and Responsibilities; List the stakeholders and their responsibilities.. Aron Alley, project sponsor, approves the scope, deliverables, and budget. McCall Southern, project manager, oversees the planning, timeline, and deliverables. Design Team, UI/UX Designer, creates layouts, branding, and wireframes. Web Development Team, Front-end Developer, builds a navigable prototype. Golden Hour Studios, Marketing Team, provides branding and content. Studio Team, Photography Staff, supplies sample images and service information. All Departments, Stakeholders, provide feedback and approvals.. VIII. Signatures; Include signature lines for the project sponsor, project manager, key stakeholders, customers, and vendors.. Project Sponsor: ___________ Project Manager: ___________ Key Stakeholder: ___________ Customer Representative: ___________ Vendors: ___________. IX. Attachments; List the attachments to the charter here.. Project Concept Document Cost and Resource Estimate Summary Preliminary Project Schedule and Timeline.