Unit 2 Assignment

Aron Alley

Purdue University Global

IT Integrative Project – IT 299

11/18/2025

Professor Rantisi

Project Scope Statement I. General Information. Project name: Golden Hour Studios Website Project Project number: 123345 Project Manager name: McCall Southern Date: 11/18/2025 II. Project Overview; Describe the product or service of the project, the reason the project was undertaken, and the purpose of the project.. The Golden Hour Studios Website Development Project will produce a fully functional, user-interface-only website for the company as it transitions into a modern digital system. The website will support online ordering, customer photo viewing, touch-up requests, shopping cart functions, and a customer service chat interface. This project was undertaken to modernize business operations for Golden Hour Studios. The purpose of the project is to create a scalable, intuitive, and visually appealing website layout that can later be developed into a fully functional platform by backend developers.. III. Project Goals and Objectives; Describe the project goals using the SMART (Specific, Measurable, Accurate and Agreed to, Realistic, Time Bound) formula. These goals will be used to measure and determine the project ’s success at its conclusion. Specific: Create a fully designed, clickable UI prototype that includes at least 10 interconnected pages. Measurable: The prototype must include (Customer service chat, shopping cart, online payment mock-up, cropping demo, sample gallery, tough-up request form, and confirmation pages). Agreed and Accurate: The requirements have been confirmed with the project sponsor and reflect the operational needs of Golden Hour Studios. Realistic: Project deliverables are achievable within the 8-week timeline. Time-Bound: All deliverables must be completed by January 1st, 2026 with the project beginning on November 6th, 2025.. IV. Comprehensive List of Project Deliverables; These are the products or services that must be produced in order to fulfill the goals of the project. Deliverables should have measurable, verifiable results and outcomes. Identify critical success factors. Will map roughly to the work package Level of the WBS Conceptual Site Overview Diagram Full wireframe set for all pages Website UI mock-ups (home, about, Gallery, login/client portal, shopping cart, payment, order confirmation, customer chat, touch-up request form, photo cropping tool) Navigation structure, footer, and global components Sample data and placeholder images integrated Fully linked and interactive UI prototype Some critical success factors are UI consistency across colors, fonts, and layouts. All pages accessible from navigation. Included required UI features. Deliver by the deadline and get approved by the project sponsor.. V. Comprehensive List of Project Requirements; Requirements are the specifications of the deliverables. Chat interface design Shopping cart page layout Payment form fields Order confirmation screen Image gallery with sample photos Cropping tool interface with a boundary box Touch-up request form layout User account/login page design. Consistent branding across all pages Clear navigation. VI. Exclusions from Scope; List all deliverables or requirements that are not part of this project.. No backend programming or working chat functionality No operational payment processing No actual client photo uploads or secure storage No database, authentication system, or server-side logic No live hosting beyond basic prototype display. VII. Time and Cost Estimates; Include initial estimates of time and resources. These are estimates only and will be updated after additional project planning activities are completed.. Project start date: 11/06/25 Critical completion deadline: 01/01/26 Estimated project duration: 8 weeks Cost estimates: Web design & UI development: $1,200-$2,000 Wireframes & conceptual design: $750-$1,200 Graphic assets & sample photography integration: $300-$500 Hosting, domain registration & initial setup: $200-$500 Contingency & additional features: $300-$500 Estimated total project cost: $4,350-$7,200. VIII. Roles and Responsibilities; Include a roles-and-responsibilities chart, detailing project responsibilities.. Aron Alley, project sponsor, approves the scope, deliverables, and final prototype. McCall Southern, project manager, oversees the planning, scheduling, communication, and delivery. Design Team, UI/UX Designer, creates wireframes, mock-ups, CSS styles, and visual assets. Internal Staff, Business Analyst, gathers requirements, confirms needs with stakeholders. Golden Hour Studios Staff, Stakeholders, review prototypes, provide feedback, and ensure alignment.. IX. Assumptions; List all project assumptions.. Stakeholders provide timely feedback Sample images being available for use All work pertains to front-end UI only No new major requirements will be added after approval. X. Product Acceptance List all project acceptance criteria. Criteria. The project must contain all required UI elements Includes 10 fully linked and viewable pages Approved by Project Sponsor Delivered no later than 01/01/2026 All visual design elements are consistent and professionally presented. XI. Constraints List all project constraints.. Strict completion date deadline of 01/01/26 Limited budget of under $10,000 User-interface only scope Must align with Golden Hour Studios branding and aesthetic. XII. Signatures Include signature lines for the project sponsor, project manager, key stakeholders, customers, and vendors.. Project Sponsor: __________ Project Manager: __________ Key Stakeholder: __________ Customer Representative: __________ Vendor: __________.