## Slide 1: Golden Hour Studios Website Project
Planning Phase Review
Project Manager: Aron Alley
Date: 12/09/2025
Notes: Welcome, everyone. Today, we will review the planning phase of the Golden Hour Studios website project. We will talk about key decisions, progress to date, and the budget to ensure everyone is aligned before moving into development. This meeting is designed to get input, address any questions, and confirm the plan before execution begins.

## Slide 2: Project Concept
Build a modern photography website
Highlight gallery & services
Improve user experience
Mobile-friendly and responsive
Showcase packages & pricing
Notes: The concept is to create a visually appealing website for Golden Hour Studios. The gallery will showcase the studio’s photography work, along with services and packages. While also providing a smooth, responsive experience for all devices. The goal is to create a professional online presence that attracts new clients and engages visitors. This clear concept will guide all design and development decisions.

## Slide 3: Project Stakeholders
Project Manager: Aron Alley
Business Analyst: Jordan Reed
UI/UX Designers: Riley Bennett, Taylor Morgan
Web Developer: Cameron Diaz
QA Team: Avery Kim
Notes: These are the key stakeholders for this project. Each member is responsible for specific aspects of the website, from requirements gathering and design to development and testing. Their collaboration keeps us on schedule and helps us meet project goals. Having clearly defined roles helps prevent confusion and guarantees accountability throughout the project.

## Slide 4: Scope & Requirements
Home, Gallery, Contact Pages
Visual branding and style guide
Functional forms & galleries
Integrate sample photos
Define user experience flow
Notes: The scope covers core website pages, visual design, and functionality. We have collected detailed requirements through stakeholder interviews to make sure the final website meets expectations. These requirements guide development priorities and help us avoid scope creep. Clearly defining the scope now will allow us to track progress and make informed decisions throughout the project.

## Slide 5: Work Breakdown Structure
Work Breakdown Structure
Requirements Analysis
Wireframes & UI Designs
UI Development
Testing & Deployment
Project Management
Notes: The WBS organizes the project into five main phases, breaking down all tasks and responsibilities. Each task has assigned resources, estimated hours, and dependencies to ensure nothing is overlooked. This structured approach allows us to manage time, budget, and quality effectively. It also provides transparency for stakeholders to see how the project will progress.

## Slide 6: Key Findings & Challenges
Stakeholder alignment achieved
Visuals & branding clarified
Complex gallery integration
FAQ page omitted
Bookings page added
Notes: During planning, we confirmed that the FAQ page will not be included in this version of the website, as it is not essential for the initial launch. To improve functionality, a Bookings page has been added so clients can see available session dates. The gallery integration may still require extra attention to meet design and usability standards. These updates have been documented and approved to ensure stakeholders are aware of scope adjustments.

## Slide 7: Project Budget Overview
Total Labor Hours: 359
Total Cost: $8,657
Major Costs: Design & Development
Contingency: $0
Budget aligned with WBS
Notes: The project budget covers all labor costs across design, development, testing, and management phases. Total hours and costs match our WBS estimates, promoting alignment between scope and financials. No additional contingency funds are required at this stage. This budget provides a clear understanding of resource allocation and financial planning for the project.

## Slide 8: Next Steps & Decisions
Begin UI Development 11/28
Review milestones weekly
Confirm gallery photo assets
Stakeholder approvals required
Monitor budget & schedule
Notes: Moving forward, development will begin on November 28th, focusing on implementing the homepage, gallery, and other core pages. We will hold weekly milestone reviews to ensure our progress aligns with the schedule. Stakeholders will need to approve all gallery assets to avoid delays. We will also closely monitor the budget and timeline to keep the project on track and within scope.