To: Project Stakeholders

From: Aron Alley, Project Manager

Subject: Project Execution Review and Current Status Update

Date: December 16, 2025

Subject: Project Execution Review and Current Status Update

Dear Stakeholders,

The purpose of this email is to provide a summary of the current execution status of the website development project. This update outlines completed tasks, work currently in progress, and upcoming activities based on the most recent project schedule and task tracking documentation.

The project is currently in the User-Interface development phase. All requirements analysis activities have been completed, and the majority of the wireframes and visual UI designs have been finalized. Core website pages, including Home, Gallery, Contact, About, and Packages/Pricing, have already been developed and implemented. The Bookings page is currently under development, and the remaining pages are scheduled according to the approved timeline.

So far, the project has achieved several successes. Stakeholder requirements were fully captured early in the project, which has minimized scope changes during development. The core website pages were completed ahead of schedule, allowing early validation of layout, navigation, and usability. Clear separation between wireframe designs, visual UI design, and development phases has improved workflow efficiency and overall project progress.

There are some tasks still in progress. The Bookings page requires final validation and styling, and UI development for the Cart, Testimonials/Reviews, Events, and Terms & Privacy pages will continue as design approval is completed. Testing and issue resolution will follow development to make sure the website meets all functional and visual requirements. No critical risks have been identified, and the project remains on schedule.

The project team will continue development of the remaining user-interface components, complete testing activities, and prepare for the final deployment. Stakeholders will be notified immediately of any schedule changes or emerging risks. Please see the attached updated Work Breakdown Structure and Task Tracking document for detailed progress and timelines.

Best regards,

Aron Alley

Project Manager