Project Concept Document I. General Information. Project name: Golden Hour Studios Requestor name: Aron Alley Requestor’s contact information: aalley@kaplan.edu; Project number: 123345 Date of request: 11/6/2025. Section One — To be completed by the requestor. II. Business Justification; State the reason this project is needed and what problem or issue the project will resolve. Describe the impacts to the organization if the project is not approved.. Golden Hour Studios is transitioning from a small traditional photography company to a fully digital operation to remain competitive and meet customer expectations. Currently, our customers cannot conveniently view, order, or request edits for their photos online. This issue creates inefficiencies for our staff and limits sales opportunities. Having a centralized website is needed to provide online ordering, showcase our services, and simplify operations. Without it, our company risks falling behind and losing potential clients by relying on outdated manual processes.. III. Project Description; Provide a high-level overview of the project objectives. Include a brief list of desired project outcomes.. The project involves designing and developing a fully functional UI website prototype for Golden Hour Studios. It will serve as the online storefront and customer hub, allowing users to view sample photos, browse services, place orders, request touch-ups, and utilize a customer chat interface. PJ outcomes: Completed visual appealing design, wireframes, style guide, and working HTML/CSS prototype, a website that will enhance customer experience and support business growth, and centralized access for customers and staff to manage digital photography needs.. IV. Project Costs; Provide high-level estimates if known.. Web design & UI development: $1,200-$2,000 Wireframes & conceptual design: $750-$1,200 Graphic assets & sample photography integration: $300-$500 Hosting, domain registration & initial setup: $200-$500 Contingency & additional features: $300-$500 Estimated total: $4,350-$7,200. V. Timeframe; Is there a critical completion date? Y/N Date required:_________________ Desired completion date if not critical:_________________. Yes, 01/01/2026.

Project Concept Document—page 2 Section Two — To be completed by the business unit manager or project manager. VI. Planning Estimates; Provide a high-level estimate of project completion.. Conceptual Design & Planning: Nov. 6, 2025- Nov. 15, 2025 Wireframes & UI structure development: Nov. 16, 2025 – Nov. 27, 2025 HTML/CSS prototype development: Nov. 28, 2025 – Dec. 18, 2025 Testing, review, and final adjustments: Dec 19, 2025 – Dec. 31, 2025. VII. Business Areas Impacted; List all business units impacted by this project.. Photography operations Customer service Marketing/Branding Sales/Online ordering IT/Web support Studio/Event teams. Section Three — To be completed by the review committee. VIII. Selection Committee Review. Date of review: Comments: Project reviewed/denied: Project priority:. IX. Signatures of Review Committee.